## Slide 1
Corridor Management Committee
June 5, 2019

## Slide 2: Today’s Topics
Welcome
Approval of Minutes
Chair’s Update
Project Update
SWLRT Construction
  Staffing/Meeting Structure
  2019 Look Ahead
  Communications & Outreach
DBE and Workforce Advisory Committee Update

## Slide 3: Chair’s Update

## Slide 4: Project Update

## Slide 5: Overall Project Schedule
 | 2011-2015 | 2016 | 2017 | 2018 | 2019 | 2020 | 2021 | 2022 | 2023
Project Development |  |  |  |  |  |  |  |  | 
Engineering |  | ROD |  | AROD |  |  |  |  | 
Construction |  |  |  | LONP | FFGA |  |  |  | 
LRV Design, Production & Testing |  |  |  |  |  |  |  |  | 
Fare Collection Production & Testing |  |  |  |  |  |  |  |  | 
Integration Testing |  |  |  |  |  |  |  |  | 
Revenue Operations |  |  |  |  |  |  |  |  | 

## Slide 6: Construction Update

## Slide 8
Construction Organizational Chart

## Slide 9: Construction Meetings: Project Partners
Project partners (city/county/agencies) attend:
  Pre-construction meetings
  Weekly Progress meetings
  Weekly Management of Traffic meetings
  Weekly Utility Coordination meetings

## Slide 10: Construction Activities: LMJV Activities
Preparing and submitting early required submittals
Field work
  30-day background vibration monitoring at CICA
  Freight rail delivery
  Clearing & grubbing at many locations
  Trail closures:
    Kenilworth Trail 3 years
    Cedar Lake Trail 2 years

## Slide 11: Construction Activities: Sheet Piling at SouthWest Station

## Slide 12: Construction Activities: Clearing Near EPTC

## Slide 13: Construction Activities: Golden Triangle Station

## Slide 14: Construction Activities: Clearing & Grubbing
Near Smetana and Feltl roads in Minnetonka

## Slide 15: Construction Activities: Hopkins Depot

## Slide 16: Construction Activities: First Rails Delivered

## Slide 17: Construction Activities: Bird Nest Survey

## Slide 18: 2019 Look Ahead
Heavy construction throughout the alignment focused on:
  Bridges
  Tunnels
  Retaining walls
  Utility relocations

## Slide 19: Communications & Outreach Update

## Slide 20: Construction Communications
Sign-up for the weekly project construction updates at swlrt.org; sent out every Friday to your email and/or phone
Follow us on
  Twitter: @SouthwestLRT
  Facebook: @MetropolitanCouncil
  Instagram: @southwest_lrt
Learn more about the project: swlrt.org
  Videos
  Station renderings
  Committee information

## Slide 21: Digital Metrics: GovDelivery
April 26:
  Sent: 8,256, Open: 2,931 (35%)
May 3:
  Sent: 15,159, Open: 8,548 (56%)
May 10:
  Sent: 14,963, Open: 9,376 (62%)
May 17:
  Sent: 15,312, Open: 7,079 (46%)
May 24:
  Sent: 15,368, Open: 6,969 (45%)
May 31:
  Sent: 15,402, Open: 6,328 (41%)

## Slide 22: Digital Metrics: SWLRT.ORG
January: 14,432
February: 27,013
March: 35,310
April: 37,933
May: 60,445

## Slide 23: Digital Metrics: Twitter
Month | # of Tweets | Followers | Retweets | Likes | Mentions
January | 1 | 842 | 0 | 0 | 0
Feburary | 0 | 846 | 0 | 0 | 1
March | 2 | 859 | 3 | 20 | 5
April | 18 | 925 | 22 | 98 | 19
May | 26 | 1,100 | 88 | 196 | 29

## Slide 24: Construction 24-Hour Hotline
May 15: Construction hotline active
Mostly questions about construction timing and comments about trail signage

## Slide 25: Community Outreach
Reaching out to property owners/neighborhoods to discuss access during construction
Flyering impacted areas about upcoming construction activity

## Slide 26: Business Outreach
Meeting with business owners to discuss access during construction
Developing content for customers, employees, suppliers
Special signage

## Slide 27: Spring Outreach Events
March 20: Kenwood/CIDNA Neighborhood Meeting
May 11: Cedar Lake Trail Pop-Up

## Slide 28: Upcoming Outreach Activities
Construction open houses anticipated in July
Pop-up events along corridor
  Trails
  SouthWest Transit Station
Participate in summer community events
Neighborhood meetings

## Slide 29: DBE & Workforce Advisory Committee Update

## Slide 30: DBE & Workforce Advisory Committee
An opportunity for the Council to utilize community experts and resources to identify potential solutions for concerns raised by stakeholders
15 member committee
  Co-chaired by MN Dept. of Human Rights and the Council
  Made up of experts from community based organizations, agencies, unions

## Slide 31: DBE & Workforce Advisory Committee Membership
Met Council Office of Equal Opportunity
MN Dept. of Human Rights
Minneapolis Building & Construction Trades Council
Hennepin County Purchasing and Contracts
Association of Women Contractors
National Association of Minority Contractors
Goodwill Easter Seals
HIRED
Summit OIC
Metropolitan Economic Development Association (MEDA)
Twin Cities R!SE
City of Mpls. Contract Compliance
Hire MN
Ramsey County Solutions
MN Department of Transportation

## Slide 32: DBE Program Compliance
Federal program for increasing the participation of women and minority owned businesses in the award of federally assisted contracts
Council’s Office of Equal Opportunity is responsible for DBE monitoring and compliance on SWLRT
DBE goals on SWLRT construction contracts:
  Rail Support Facility demolition: 17%
  Civil construction: 16%
  Systems: 12%

## Slide 33: Workforce Compliance
Construction contracts with a value over $100K have Workforce Participation Goals
MN Department of Human Rights’ Office of Equity and Inclusion for Minnesota Businesses is responsible for monitoring and compliance
Workforce goals for Hennepin and Ramsey County :
  20% Women
  32% People of Color

## Slide 34: DBE vs. Workforce Difference
DBE participation is measured by the dollars paid to disadvantaged small business
Workforce participation is measured by the hours worked on the project by skilled workers
They work together to support the Council’s equity commitments to the region

## Slide 35: May 16 DBE & Workforce Kick-off

## Slide 36: Summary of Meeting
Identifying challenges and opportunities
  Barriers to training and workers
  Long subcontractor payment cycles
  Lack of working capital
Need to break away from doing business as usual
Discussed what success looks like
  Exceeding the DBE and Workforce Goals
  Long term career pathways beyond this project
  No DBEs going out of business

## Slide 37: Stay Updated!
Online:
SWLRT.org
Twitter:
@SouthwestLRT
Facebook:
@MetropolitanCouncil
Instagram:
@southwest_lrt